## Slide 1: Project Aurora
Payroll UI Refresh - Stakeholder Kickoff
Sponsor: Sofia (Head of Product) - 17 March 2026
Fictional demo material - Claude Cowork Workshop

## Slide 2: Why now
The product is trusted for what it does - but the interface is showing its age.
“Looks like software from ten years ago” - a recurring customer verbatim.
We're now losing deals on first impression in competitive demos.
Partners say onboarding new staff is slow, and support volume is rising.

## Slide 3: What customers are telling us
Outdated visual design across the product.
Poor status visibility - errors missed on the Transaction list.
Weak filtering and totals that ignore the filter - a trust issue.
Confusing navigation; slow screens with no feedback.
Accessibility gaps; no usable mobile experience.
Based on ~55 pieces of feedback - see customer-feedback.xlsx.

## Slide 4: Our goals
A modern look that reflects the quality of the product.
Clear, trustworthy everyday workflows - status, filtering, totals.
Consistency - one design system, less relearning.
Accessibility to WCAG 2.1 AA.
Faster onboarding and a lower support burden.
Ship continuously - visible progress, not a big-bang.

## Slide 5: Our approach
Design-system-led - standardise on GAIA (our Angular component library).
Source of truth for look & feel: Visma UX (ux.visma.com).
Screen by screen, worst-first - ship each as it's done.
Evidence-driven - measure before/after at each phase.

## Slide 6: The pilot: Transaction list
The most-used and most-complained-about screen.
Proves the patterns, tooling and migration path end to end.
Builds on in-flight draft requirements and the Nordvik customer review.
Sets the patterns every other screen will copy.

## Slide 7: Scope
In: rebuild the Transaction list on GAIA; shared UI patterns; the captured needs.
Out: a big-bang rewrite of the whole UI.
Out: back-end / functional changes beyond what the UI work needs.
Out: unrelated new features; non-UI performance is a separate workstream.

## Slide 8: Timeline
10 Mar 2026 - Programme approved (initiation).
17 Mar 2026 - Brief circulated for review.
Jun 2026 - Draft requirements + Nordvik customer review.
After review - Pilot build (Transaction list on GAIA).
After pilot - Ship, retrospective, and phase-2 plan.

## Slide 9: How we'll measure success
Fewer UI-related NPS/CSAT detractors; higher overall score.
UI no longer cited as a reason for lost deals.
Faster run review; fewer 'how do I...' support tickets.
Shorter time-to-competence for new users.
Pilot screens meet WCAG 2.1 AA.
Percentage of screens migrated to GAIA over time.

## Slide 10: Team & roles
Sofia - Sponsor (Head of Product).
Marta - Business Analyst (requirements, brief).
Jonas - Design Lead (GAIA patterns, prototypes).
Erik - Engineering Lead (approach, sizing, delivery).
Lena - Customer Success (feedback evidence, measurement).
GAIA design-system team - Partner.

## Slide 11: What we need from you
Review the brief and share feedback.
Endorse the phased, pilot-first approach.
Help prioritise the screens that follow the pilot.
Keep sending customer feedback to Lena.

## Slide 12: Questions & discussion
Project Aurora - Payroll UI Refresh